# CareerOS Build Roadmap From Scratch (End-to-End)

## Phase 0 — Preparation (Day 0)

### 0.1 Install prerequisites

- VS Code

- Git

- Python 3.11+

- Poetry

- Docker Desktop (optional but recommended)

#### Commands (Windows/macOS/Linux)

Check installs:

git --version

python --version

poetry --version

docker --version

### 0.2 Create accounts (free)

- GitHub (repo + Actions CI)

- Optional: Hugging Face (free open models)

- Optional: Groq / Together / OpenRouter free tiers (if you want hosted inference later)

# Phase 1 — Create GitHub Repo + VS Code Setup (Day 1)

## 1.1 Create repo on GitHub

Repo name: careeros
Add: README ✅, license optional, .gitignore later.

## 1.2 Clone & open in VS Code

git clone https://github.com/<your-username>/careeros.git

cd careeros

code .

## 1.3 Add baseline files

Create:

- .gitignore

- .env.example

- README.md

- docs/

- backend/

- frontend/

- experiments/

- tests/

### Recommended .gitignore (minimum)

.venv/

__pycache__/

*.pyc

.env

.DS_Store

.ipynb_checkpoints/

dist/

build/

*.log

data/

### .env.example

# LLM provider (openai | ollama | hf | groq)

LLM_PROVIDER=ollama

# Only if you use OpenAI later

OPENAI_API_KEY=your_key_here

# Optional search

SERPAPI_KEY=your_key_here

# App settings

APP_ENV=dev

LOG_LEVEL=INFO

Commit:

git add .

git commit -m "chore: initial repo structure"

git push

# Phase 2 — Poetry Project Setup (Day 1–2)

## 2.1 Initialize Poetry

From repo root:

poetry init

Then install core dependencies:

poetry add fastapi uvicorn pydantic-settings python-dotenv

poetry add rich structlog

poetry add httpx tenacity

poetry add chromadb

poetry add jinja2 python-docx

poetry add --group dev pytest pytest-asyncio ruff black mypy

Notes

- chromadb is easiest for MVP vector store.

- You can switch to FAISS later.

## 2.2 Create local venv via Poetry

poetry install

poetry shell

# Phase 3 — Repo Skeleton (Professional Layout) (Day 2)

Use this layout:

careeros/

backend/

app/

api/

core/

agents/

managers/

services/

rag/

db/

utils/

main.py

pyproject.toml (root)

frontend/

streamlit_app.py

experiments/

01_rag_basics.ipynb

02_job_matching.ipynb

03_resume_tailer.ipynb

tests/

test_health.py

docs/

architecture.md

runbook.md

.github/workflows/

ci.yml

# Phase 4 — Logging + Exceptions + Config (Day 2–3)

## 4.1 Config management (Pydantic settings)

Create: backend/app/core/config.py

- loads from environment

- no keys hardcoded

- single source of truth

## 4.2 Structured logging

Create: backend/app/core/logging.py

- use structlog or Python logging

- log every request id

- log agent decisions and failures

## 4.3 Global exception handling

Create: backend/app/core/errors.py

- consistent error response schema:

  - error_code

  - message

  - request_id

Why this matters:

- makes debugging easy

- looks enterprise-grade

# Phase 5 — Backend FastAPI “Hello + Health + Version” (Day 3)

Create backend/app/main.py:

Endpoints:

- GET /health

- GET /version

Run locally:

poetry run uvicorn backend.app.main:app --reload

Test in browser:

- http://127.0.0.1:8000/health

# Phase 6 — Testing Foundation (Pytest + API tests) (Day 3–4)

Create: tests/test_health.py

Run:

poetry run pytest -q

Add coverage later (optional):

poetry add --group dev pytest-cov

poetry run pytest --cov

# Phase 7 — Experiments First (Jupyter Notebooks) (Week 1–2)

You asked for an experiments folder where we prototype before modularizing. Good.

## 7.1 Install notebook tooling

poetry add --group dev jupyter ipykernel

poetry run python -m ipykernel install --user --name careeros

## 7.2 Notebook plan (build in order)

### Notebook 01: experiments/01_rag_basics.ipynb

Goal:

- load resume text

- chunk it

- store in Chroma

- retrieve relevant chunks

### Notebook 02: experiments/02_job_matching.ipynb

Goal:

- ingest sample job descriptions (JSON)

- embed and score against resume chunks

- output ranked job list

### Notebook 03: experiments/03_resume_tailer.ipynb

Goal:

- create a templated resume bullet rewriting pipeline

- store “before/after” diffs

- produce an ATS-friendly doc output

After each notebook works, you migrate logic into backend/app/ modules.

# Phase 8 — RAG Module (Week 2)

Move your notebook logic into:

- backend/app/rag/chunking.py

- backend/app/rag/vector_store.py

- backend/app/rag/retrieval.py

Add docstrings like:

def chunk_text(text: str, chunk_size: int = 900, overlap: int = 120) -> list[str]:

"""Split raw text into overlapping chunks for retrieval.

Args:

text: Full document text.

chunk_size: Approx character length per chunk.

overlap: Overlap size to preserve context.

Returns:

List of chunk strings.

"""

Add tests:

- chunk count

- retrieval returns non-empty

# Phase 9 — LLM Layer (Open-source first) (Week 2)

## Option A (recommended MVP): Ollama local

- free, easy, good enough for MVP

- runs models locally (Mistral/Llama variants)

Install Ollama, then pull model:

ollama pull mistral

Create backend/app/services/llm_service.py:

- provider-agnostic interface:

  - generate(text)->text

  - json_generate(schema)->dict

## Option B: Hugging Face local inference

- heavier, needs GPU ideally

## Option C: Hosted API (fallback)

- OpenAI / Azure / Groq (free-tier sometimes)

- keep provider switch in .env

# Phase 10 — Agent & Manager Framework (Week 3)

## 10.1 Define agent contract (very important)

Create backend/app/core/contracts.py:

- AgentInput

- AgentOutput includes:

  - result

  - confidence

  - reasons

  - citations (if any)

  - needs_human_approval: bool

## 10.2 Implement orchestrator core

Create:

- backend/app/core/planner.py

- backend/app/core/director.py

Planner:

- makes daily plan object

Director:

- delegates tasks to managers

- enforces compliance rules

- triggers human approval gate

# Phase 11 — The Core MVP Agents (Week 3–4)

Implement the minimum agents to run the full loop:

### A) Job Ingestion Agent

- reads from:

  - CSV/JSON imports initially (stable)

  - later API integrations

### B) Job Matching Agent

- uses RAG retrieval + scoring

### C) Resume Tailoring Agent

- produces tailored resume bullets

- must be truthful, no invented experience

### D) Application Tracker Agent

- creates folder + DB record

### E) Explainability & Audit Agent

- stores:

  - match score breakdown

  - resume change summary

  - data used

# Phase 12 — Human-in-the-Loop Gate (Week 4)

Add a rule engine in backend/app/compliance/policies.py

Rules:

- require approval if:

  - confidence < threshold

  - salary negotiation detected

  - any sensitive information requested

  - first 2 weeks of usage (onboarding)

UI shows:

- “approve / edit / reject”

# Phase 13 — Frontend (Streamlit) (Week 4–5)

Create frontend/streamlit_app.py

Pages:

- Profile Setup

- Run Daily Pipeline

- Approvals

- Applications Tracker

- Reports

Run:

poetry run streamlit run frontend/streamlit_app.py

# Phase 14 — CI/CD with GitHub Actions (Week 2+)

Create .github/workflows/ci.yml:

- run on push/PR

- steps:

  - install poetry

  - run ruff/black

  - run pytest

This ensures quality like professional repos.

# Phase 15 — Docker (Week 5–6)

Create:

- Dockerfile (backend)

- docker-compose.yml (backend + frontend + chroma)

Test locally:

docker compose up --build

# Phase 16 — Deployment (Week 6–8)

MVP deployment options (free-friendly):

- Render free (if still available)

- Railway free tier

- Hugging Face Spaces for Streamlit UI (backend separate)

- Azure free tier VM (if you prefer Azure)

Recommended capstone approach:

- demo works locally in Docker

- optional online demo for class

# Phase 17 — Security Checklist (Week 6–10)

Minimum secure practices:

- .env never committed

- GitHub secrets used in CI

- token storage encrypted at rest (optional)

- role-based access later

For Gmail integration:

- use OAuth (never store password)

- store refresh tokens securely

# Phase 18 — Evaluation + Reliability (Week 8–12)

### Testing types

- Unit tests: chunking, scoring, policies

- Integration tests: pipeline run

- API tests: endpoints

- “Golden tests”: same input produces stable output structure

### Quality checks (practical)

- reject hallucinated skills:

  - validate resume outputs against original resume evidence

- enforce “no fabrication” rule

Optional advanced:

- Evidently AI for drift

- MLflow for experiments

- DVC for data versioning

# Phase 19 — Small Group Beta Test (Week 10–12)

### Plan

Pick 3–5 classmates/friends:

- each uploads resume

- chooses role/country

- runs 5 days

Collect:

- usability feedback

- false matches

- resume quality feedback

- time saved estimate

Fix top issues.

# Phase 20 — Final Delivery (Capstone Submission)

Deliverables:

- demo video

- README

- architecture doc

- evaluation results (before/after)

- limitations + future work

- ethics & privacy section

# Recommended “Free/Open” Stack Summary (MVP)

- LLM: Ollama (Mistral/Llama) local first

- Vector DB: Chroma

- DB: SQLite

- Backend: FastAPI

- UI: Streamlit

- Orchestration: CrewAI or LangGraph (pick one)

- CI: GitHub Actions

- Docker: yes

- Monitoring: logging + audit logs (Evidently optional)