# Master Plan, Roadmap for whole Project

# PART 1/3 — What’s done (Phase 1 / P1–P12, no agents/LLMs/ML)

## 1) North Star

CareerOS is an evidence-first career execution system. It takes candidate constraints + resume evidence + job posts and produces: a ranked shortlist, job-specific application packages, guardrails that block unsupported claims, exports (DOCX/PDF), tracking, analytics, next actions, communication drafts, and a one-click orchestrator.

Core design rule: Nothing “creative” is allowed unless it is grounded in evidence artifacts and passes guardrails.

## 2) Phase model (why we built this way)

### Phase 1 — Deterministic spine (Completed up to P12)

No agentic AI, no LLM, no ML models, no RAG, no vector DB, no auto-apply.
Everything is deterministic, testable, reproducible, and demo-safe.

### Phase 2 — Agentic + LLM + RAG + Human-in-loop (Next)

We keep the same artifact contracts and swap internal implementations to agents/LLMs. Human approvals become explicit workflow gates.

### Phase 3 — Controlled automation + learning (Later)

Only after real feedback loops and outcome data. Autonomy expands only on low-risk tasks.

## 3) Architecture layers (L1–L9) vs pipeline stages (P1–P12)

We use two systems:

- Architecture L1–L9 = responsibilities (Entry, Orchestration, Managers, Agents, Approval, Execution, Analytics, Memory/Models, Governance/Ops)

- Pipeline P1–P12 = build stages (artifact flow)

Pipeline stages “belong to” one or more architecture layers.

## 4) Phase 1: P1 → P12 (what exists, what it outputs, and why it matters)

### P1 — Intake Bundle

Purpose: capture candidate constraints and targets.
Input: Streamlit form / API payload.
Output: outputs/intake/intake_bundle_v1_*.json
Arch mapping: L1 (Entry).
Why it matters: prevents “garbage in” from breaking downstream ranking and generation.

### P2 — Resume Parsing → EvidenceProfile

Purpose: convert resume text into evidence-backed structured profile.
Input: resume text (paste)
Output: outputs/profile/profile_v1_*.json
Arch mapping: L4 (Agent capability), L1 (Entry), supports L9 (Governance).
Why it matters: this is the source of truth for what can be claimed later.

### P3 — Job Ingestion → JobPost

Purpose: standardize job descriptions into job artifacts.
Input: job text (paste), optional URL
Output: outputs/jobs/job_post_v1_*.json
Arch mapping: L4 (Job understanding), L1 (Entry).
Why it matters: creates consistent inputs for matching/ranking regardless of source.

### P4 — Matching → MatchResult

Purpose: compute overlap/missing and a deterministic match score.
Inputs: EvidenceProfile (P2) + JobPost (P3)
Output: outputs/matching/match_result_v1_*.json
Arch mapping: L3 (Manager responsibility), L4 (matching capability).
Why it matters: produces transparent rationale behind ranking.

### P5 — Ranking → RankedShortlist

Purpose: rank multiple jobs into Top-N shortlist with reasons.
Inputs: EvidenceProfile (P2) + all JobPosts (P3), uses P4 logic per job
Output: outputs/ranking/shortlist_v1_*.json
Arch mapping: L3 (Manager), later touches L7 (Analytics).
Why it matters: converts “many options” into a decision-ready recommendation.

### P6 — Generation → ApplicationPackage

Purpose: generate job-specific package (bullets + cover letter + QA stubs).
Inputs: Shortlist (P5) + EvidenceProfile (P2) + JobPost (P3)
Output: exports/packages/application_package_v1_*.json
Arch mapping: L4 (Tailoring capability), later L8 (Models/RAG).
Why it matters: produces submit-ready content without hallucinating (Phase 1 uses templates).

### P7 — Guardrails → ValidationReport (pass/blocked)

Purpose: enforce anti-hallucination: block unsupported claims.
Inputs: EvidenceProfile (P2) + ApplicationPackage (P6)
Output: outputs/guardrails/validation_report_v1_*.json
Arch mapping: L9 (Governance/Ops), L5 (Approval gating), constrains L4.
Why it matters: proves MVP requirement “blocked unsupported claim”.

### P8 — Export + Apply Tracking

Purpose: convert validated package into DOCX/PDF + create tracking ledger record.
Inputs: ApplicationPackage (P6), ValidationReport (P7 must be pass)
Outputs:

- exports/submissions/<application_id>_<job_hint>/application_package.docx

- exports/submissions/<application_id>_<job_hint>/application_package.pdf

- outputs/apply_tracking/applications_v1.jsonl
Arch mapping: L6 (Execution/ops), L9 (audit), touches L5 (approvals later).
Why it matters: turns system outputs into “real artifacts” and persistent lifecycle state.

### P9 — Analytics + Ops Dashboard

Purpose: product-style dashboard: funnel metrics, filters, drill-down.
Inputs: outputs/apply_tracking/applications_v1.jsonl
Outputs:

- API: /applications/list, /applications/metrics, /applications/{id}

- Streamlit UI section renders table + drill JSON
Arch mapping: L7 (Analytics), L6 (Ops), L9 (reporting).
Why it matters: makes CareerOS operational and measurable (not a demo script).

### P10 — Next Actions Queue (Follow-ups scheduler)

Purpose: generate “what should I do next?” action queue from state.
Inputs: applications ledger (P8)
Outputs:

- outputs/followups/followups_v1.json

- API: POST /followups/generate, GET /followups/latest
Arch mapping: L6 (Ops), L7 (staleness/due), L9 (auditable action generation).
Why it matters: introduces ops automation without executing external actions.

### P11 — Notification Drafts (Email/LinkedIn drafts)

Purpose: produce ready-to-copy drafts (no sending).
Inputs: followups (P10) + tracking ledger (P8)
Outputs:

- outputs/notifications/drafts_v1.json

- API: POST /notifications/build, GET /notifications/latest
Arch mapping: L6 (execution support), L9 (audit), touches L5 later.
Why it matters: converts actions into concrete comms deliverables.

### P12 — Orchestration Runner (one-click run)

Purpose: workflow runner with strict gating.
Inputs: profile/job context (from artifacts), tracking ledger
Process: P6 → P7 (stop if blocked) → P8 → P10 → P11
Outputs: one run object with artifact paths + status, endpoint POST /orchestrate/run
Arch mapping: L3 (Manager-like director behavior Phase 1), L6, L9; future interface to L2 + L4 agents.
Why it matters: this is the “agent-ready spine”: once stable, agents can call these same tools.

## 5) Phase 1 MVP proof checklist (what the system can demonstrate)

In one run (deterministic), CareerOS can produce:

- ranked shortlist for at least 3 job posts (P5)

- at least one job-specific package artifact (P6)

- at least one blocked unsupported claim (P7)

- auditability via logs + JSON artifacts + tracking ledger (P8–P12)

# PART 2/3 — What we build next (Phase 2: agentic AI + LLM + RAG + models)

## 6) Phase 2 strategy: “Replace internals, keep contracts”

We do NOT rewrite the pipeline. We keep the P1–P12 artifact contracts and endpoints, and introduce agentic/LLM functionality behind stable interfaces.

Think of Phase 1 as:
toolbox + contracts + test harness
Phase 2 becomes:
agents that call the toolbox safely

## 7) What changes in each architecture layer in Phase 2

### Arch L1 — Entry Layer (UI/API)

Upgrade goals

- Resume ingestion: PDF parsing option + structured upload

- Job ingestion: URL ingestion + scraping (still optional)

- User settings: persistent profile and preferences

### Arch L2 — Orchestration Core (Planner/Director)

This is where agents come in

- Introduce a Planner that chooses which pipeline tools to run (P1–P12 endpoints)

- Introduce a Director that manages retries, fallbacks, and human gates

Minimal viable orchestration:

- LangGraph or CrewAI (pick one first)

- states stored via Pydantic models

- tools = existing service calls (generate, validate, export, followups, drafts)

### Arch L3 — Manager Layer

Managers become explicit:

- Career Strategy Manager (targets, positioning, portfolio gaps)

- Job Ops Manager (sourcing, ranking, scheduling)

- Application Manager (package generation, customization)

- Compliance Manager (guardrails and approvals)

In Phase 1 we implemented manager responsibilities as deterministic services; Phase 2 makes them agentic decision makers.

### Arch L4 — Agent Layer (LLM + tools)

Agent upgrades:

- Resume understanding: structured extraction with citations to resume chunks

- Job understanding: requirement classification (must vs nice-to-have)

- Matching: semantic + rules hybrid (vector similarity + deterministic constraints)

- Generation: LLM drafting, but constrained by evidence (citations + claim checks)

### Arch L5 — Human Approval Gates (real workflow)

Introduce explicit approval states:

- Approve shortlist

- Approve package

- Approve auto-actions (follow-ups, submissions)
Use “approve/deny” events stored in ledger.

### Arch L6 — Execution & Tracking

Controlled automation begins:

- optional job board integrations (later)

- email draft export (still no send by default)

- scheduling reminders, follow-up plan outputs

- (Phase 3: actual sending/applying)

### Arch L7 — Analytics & Learning

Upgrade metrics:

- which types of jobs → interviews

- which bullets/letters perform better

- time-to-response per job type

- drift on job-market keywords and skills

### Arch L8 — Memory & Models

Introduce:

- Vector DB (Chroma/FAISS locally; later managed)

- Embeddings store for resume chunks, job chunks, prior packages

- RAG for “evidence retrieval” (citations)

- Model registry hooks (later MLflow)

### Arch L9 — Governance / Explainability / Ops

Enhance:

- policy engine (rule catalog)

- redaction of PII in logs

- traceable evidence chain: output → claims → evidence spans

- evaluation harness: hallucination rate, claim precision, grounding score

## 8) Phase 2 pipeline expansion (P13+)

Phase 2 introduces new pipeline stages that sit “around” the existing spine.

### P13 — RAG Evidence Store (Resume + projects → chunk store)

- chunk resume text into evidence units

- embed and store in vector db

- artifact: outputs/rag/evidence_index_v1.json + vector store directory

### P14 — Job Requirement Classifier (must-have vs nice-to-have)

- LLM or lightweight classifier

- artifact: outputs/jobs/job_requirements_v1_*.json

### P15 — Hybrid Matching (semantic + deterministic)

- semantic similarity between evidence chunks and requirements

- deterministic constraints from P1 (location, salary, authorization)

- artifact: outputs/matching/match_result_v2_*.json (keep v1 too)

### P16 — LLM Generation with Evidence Citations

- produce bullets/letters with inline evidence references

- artifact: exports/packages/application_package_v2_*.json (with citations)

### P17 — Advanced Guardrails (claim-level validation)

- claim extraction + evidence lookup

- block unverifiable claims; route to human approval

- artifact: outputs/guardrails/validation_report_v2_*.json

### P18 — Human Approval Workflow State

- approvals recorded, status transitions persisted

- artifact: outputs/approvals/approvals_v1.jsonl

### P19 — Outcome Learning Loop (analytics → ranking improvements)

- update ranking weights based on interview/offer outcomes

- artifact: outputs/analytics/learning_signals_v1.json

# PART 3/3 — Free resources plan + stepwise roadmap (Phase 2 execution plan)

## 9) Free accounts/resources strategy (do this before coding Phase 2)

Goal: maximize free usage and avoid surprise bills.

### Step A — Inventory what you already have

Create docs/ops/ACCOUNT_INVENTORY.md and list:

- OpenAI (existing key? free credit? none?)

- Hugging Face (account + free tokens)

- Google Serper / search API (free tier limits)

- GitHub Actions (free minutes)

- Any cloud credits (Azure/AWS student/edu)

### Step B — Choose “local-first” defaults to stay free

- Vector DB: Chroma/FAISS locally

- Embeddings: start with local sentence-transformer (HF) if possible

- LLM: start with free/local model option if feasible; then OpenAI only when necessary

- RAG: local files + embeddings, no cloud

### Step C — Add paid APIs only when required

If a feature absolutely needs a paid endpoint, gate it behind:

- .env key present

- settings.enable_external_calls = true

- unit tests mock external calls

## 10) Phase 2: step-by-step build roadmap (safe order)

This is the “don’t break the spine” order.

### Phase 2.0 — Hardening + gating (1 week)

- Add feature flags in settings:

  - enable_llm, enable_rag, enable_agents, enable_scraping

- Add mock mode defaults: all false

- Add tests asserting deterministic behavior stays intact if flags are off

### Phase 2.1 — RAG foundation (P13) (1–2 weeks)

- chunker for resume + packages

- embeddings + local vector store

- retrieval API (get top-k evidence chunks for a query)

- tests: retrieval returns deterministic chunks given fixed inputs

### Phase 2.2 — “LLM as assistant” for parsing & requirements (P14) (1 week)

- add optional LLM-based job requirement classification

- keep deterministic fallback if LLM disabled

- test both modes (LLM mocked)

### Phase 2.3 — Hybrid matching (P15) (1–2 weeks)

- combine:

  - semantic similarity scores

  - deterministic constraints and overlap

- output match_result_v2 while preserving v1

- evaluation: compare v1 vs v2 on 3–5 job samples

### Phase 2.4 — Evidence-cited generation (P16) (1–2 weeks)

- LLM drafting uses retrieved evidence chunks

- output must include citation references

- keep v1 deterministic generation as fallback

### Phase 2.5 — Guardrails v2 (P17) (1–2 weeks)

- claim extraction from generated text

- evidence lookup via RAG

- block/approve routes

- add approval workflow artifacts (P18)

### Phase 2.6 — Orchestrator upgrade (agentic) (2 weeks)

- Introduce LangGraph/CrewAI orchestration:

  - agent chooses tool calls (P6–P12 + P13–P18)

  - respects approvals + guardrails gates

- Maintain deterministic “pipeline mode” as backup

## 11) How Phase 2 connects to your existing P1–P12 endpoints

Key rule: agents should call existing endpoints as tools. Example:

Director Agent tool chain

- Tool: /rank/run

- Tool: /generate/package (v2 when LLM enabled)

- Tool: /guardrails/validate

- Tool: /export/run

- Tool: /followups/generate

- Tool: /notifications/build

So Phase 2 is mostly orchestration intelligence + better internals, not a rewrite.

## 12) What we will NOT do in Phase 2 (defer to Phase 3)

To stay safe and free:

- No full auto-apply to job boards

- No automatic email sending

- No background job scraping at scale

- No heavy cloud infra unless credits exist

Phase 2 focuses on better reasoning + grounding + approvals, not automation risk.

## 13) Next action (what you should implement today)

Since you already have Phase 1 running and are implementing P12:

- Finish testing POST /orchestrate/run (pass + block cases)

- Confirm artifact paths created for:

  - package, validation report, exports, followups, drafts

- Commit Phase 1 final spine

- Create Phase 2 skeleton files:

  - src/careeros/rag/ (empty with init)

  - src/careeros/agents/ (empty, future)

  - docs/ops/ACCOUNT_INVENTORY.md

  - docs/roadmap/PHASE2_AGENTIC_PLAN.md

Then we start Phase 2.0 (feature flags + mocks) first.

It completes Phase 3 + Phase 4, removes confusion between Architecture Layers (L1–L9) vs Build Pipeline Steps (P1–P12), and gives a practical strategy for the next phases where we add Agentic AI + LLM + RAG + ML + MLOps + Deployment.

I’ve aligned this with your existing roadmap + blueprint docs so it stays consistent with what you already wrote.

# CareerOS — Master Plan (Phase 1 → Phase 4) + Layer Mapping (L1–L9) + Build Steps (P1+)

Owner: Ganesh Prasad Bhandari
Project: CareerOS (Capstone → Portfolio → Startup-ready)
Core Idea: Build an enterprise-grade “Career Operating System” with artifact contracts, trust gates, and auditability, then progressively add agentic automation once the spine is stable.

## 1) Two numbering systems (this is the root of confusion)

### A) Architecture Layers (L1–L9) = “What the product is”

These are the big system layers in your CareerOS architecture diagram (User/UI, Orchestrator, Managers, Agents, Human approvals, Execution, Analytics, Memory/Models, Governance/Ops).

### B) Build Pipeline Steps (P1–P12…) = “How we built it in code”

These are incremental deliverables you implemented as a deterministic (non-agent) pipeline first.

✅ Rule: A single Pipeline Step (Pn) can map to multiple Architecture Layers (Lx) because one code step may touch UI, API, and governance simultaneously.

## 2) Architecture Layers (L1–L9) — short meaning (for anyone reading)

### L1 — Entry / UX Layer

Streamlit UI, user inputs, approvals UI, dashboards.

### L2 — Backend API Layer

FastAPI endpoints, request validation, service routing.

### L3 — Orchestration Core

Planner/Director behavior (in Phase 1 this is a deterministic pipeline runner; later becomes LangGraph/CrewAI/MCP).

### L4 — Agent Layer

Worker agents (job sourcing, understanding, matching, tailoring, cover letter, answers). In Phase 1 we simulate these with deterministic functions.

### L5 — Human Approval Gates

Shortlist approval, package approval, and any sensitive action approval.

### L6 — Execution & Tracking

Export, submit lifecycle tracking, follow-ups queue, status updates.

### L7 — Analytics & Learning

Funnel metrics, conversion rates, A/B resume versions, what’s working.

### L8 — Memory & Models

Relational DB + vector DB + embeddings + LLM provider(s).

### L9 — Governance / Explainability / Ops

Audit logs, policy enforcement, guardrails, runtime governance, CI/CD/MLOps hooks.

(Your blueprint already explains this philosophy well.)

CareerOs_blueprint_doc

## 3) Phase 1 (Already done): Deterministic “Spine” — P1 to P12

Phase 1 Goal: Ship a working end-to-end product loop without agents/LLMs/ML first. This proves the workflow, artifact contracts, auditability, and demo reliability.

### Phase 1 Deliverable (minimum demo run must produce)

- ranked shortlist for ≥3 job posts

- ≥1 job-specific application package export

- ≥1 blocked unsupported claim (guardrail proof)

- audit log explaining ranking + validation

### P1–P12 mapping table (Pipeline Step → Architecture Layers)

#### P1 — Repo + environment + project skeleton

Maps to: L9 (Ops foundation)
Outputs: repo structure, pyproject, tests folders, logs/outputs/artifacts directories, .env/.env.example, hardened .gitignore.

#### P2 — L1 Intake Bundle artifact

Maps to: L1 (UX), L2 (API), L9 (artifact + schema discipline)
Output artifact: outputs/intake/intake_bundle_v1_*.json

#### P3 — L2 Parsing (resume text → EvidenceProfile)

Maps to: L2 (API), L4 (simulated “Resume Understanding Agent”), L9 (evidence-first contract)
Output artifact: outputs/profile/profile_v1_*.json

#### P4 — Job ingestion (paste-first)

Maps to: L1 (UI), L2 (API), L4 (simulated “Job Understanding Agent”)
Output artifacts: outputs/jobs/job_post_v1_*.json

#### P5 — Matching + Ranking (deterministic scoring)

Maps to: L4 (Job Matching Agent behavior), L7 (rank + reasons), L9 (explainability)
Output artifact: outputs/matching/shortlist_v1_*.json (or your equivalent path)

#### P6 — Application Package generation (deterministic template)

Maps to: L4 (Resume Tailoring/Cover Letter/Answer agents behavior), L6 (package ready for export), L9 (traceability)
Output artifact: exports/packages/application_package_v1_*.json

#### P7 — Guardrails validation (block unsupported claims)

Maps to: L9 (policy enforcement), L5 (approval escalation when blocked), touches L4 (agents must comply)
Output artifact: outputs/guardrails/validation_report_v1_*.json

#### P8 — Export + tracking ledger

Maps to: L6 (execution + tracking), L9 (audit trail), touches L5 (export gate)
Outputs: DOCX/PDF + tracking JSONL

- exports/submissions/.../*.docx|*.pdf

- outputs/apply_tracking/applications_v1.jsonl

#### P9 — Analytics dashboard (funnel + drilldown)

Maps to: L7 (analytics), L6 (ops), L9 (audit-friendly reporting)
Outputs: API + Streamlit dashboard views

#### P10 — Next actions / follow-up queue generator

Maps to: L6 (ops), L7 (staleness/due logic), L9 (auditable action generation)
Output: outputs/followups/followups_v1.json

#### P11 — Notification drafts (email/LinkedIn templates)

Maps to: L6 (execution support), L7 (readiness), L5 (approval later), L9 (logged drafts)
Output: outputs/notifications/drafts_v1.json

#### P12 — Orchestrator runner (one-click deterministic pipeline)

Maps to: L3 (Orchestration Core behavior), L6 (exec), L9 (governance)
Output: single run object with step outputs + artifact paths

✅ Key point: In Phase 1, “agents” are not real agents yet. They’re deterministic modules that behave like agents so the product is demoable and testable first. This is consistent with your roadmap’s “Agents are added only after contracts are stable.”

MASTER_ROADMAP_12W

## 4) Phase 2 (Next): Make it “Agent-Ready” + Introduce LLM/RAG safely (no risky automation)

Phase 2 Goal: Upgrade P3–P7 from deterministic extraction/templates to grounded reasoning, while keeping human-in-loop and guardrails mandatory.

### What Phase 2 ADDS (high-value)

- RAG + Evidence Graph grounding

- Resume chunks → embeddings → vector retrieval

- Every generated bullet/letter line includes evidence pointers (chunk ids / citations)

- Job understanding using LLM (structured)

- Job description → JSON requirements with must-have/nice-to-have

- Deterministic fallback stays available

- Hybrid ranker (rules + embeddings + constraints)

- Score = constraints gate + semantic similarity + evidence coverage

- Prompt/version tracking

- Every run logs: prompt version, model, temperature, token usage (if available)

### What Phase 2 does NOT do (defer to Phase 3)

To stay safe + capstone-friendly:

- No full auto-apply to job boards

- No automatic email sending

- No scraping at scale

- No heavy cloud infra unless you have credits

This matches your own constraint: “better reasoning + grounding + approvals, not automation risk.”

### Phase 2 new pipeline steps (proposed P13–P18)

P13 — Vector store + embeddings layer (local-first)

- Add Chroma/FAISS locally

- Store resume chunks + job chunks

- Artifacts: artifacts/vector/*, outputs/rag/index_manifest.json

P14 — LLM adapters + prompt registry

- Provider-agnostic interface (OpenAI / HF / local)

- Prompt versioning + deterministic mode toggle

- Artifacts: outputs/prompts/prompt_pack_v1.json

P15 — LLM Job Requirements Extractor (grounded JSON)

- Job text → structured JSON + extracted skills + confidence

- Artifacts: outputs/jobs/job_requirements_v2_*.json

P16 — Hybrid Matching v2

- constraints gate + semantic similarity + keyword overlap + evidence alignment

- Artifacts: outputs/matching/shortlist_v2_*.json

P17 — Grounded Generator v2

- bullets/letter/QA generated with evidence citations (chunk ids)

- Artifacts: exports/packages/application_package_v2_*.json with evidence refs

P18 — Guardrails v2

- Validate: unsupported skills + unverifiable claims + policy rules

- Output: richer report (blocked, warnings, required approvals)

## 5) Phase 3 (After Phase 2): Real Agentic Orchestration (LangGraph-first, MCP-ready)

Phase 3 Goal: Replace the deterministic “orchestrator runner” with a real orchestrator that routes tasks across agents, while keeping the same artifacts + gates.

### Why Phase 3 exists

If you jump into agents too early, you get:

- brittle demos

- uncontrolled tool calls

- hard-to-debug failures

- hallucination risk

So Phase 3 happens only after Phase 2 makes grounding + policies strong.

### Recommended orchestration choice for your portfolio (2026 hiring signal)

LangGraph-first as the orchestrator spine because:

- It looks like real enterprise workflow graphs

- Strong control over state, retries, tool boundaries, and approvals

- Maps cleanly to “Planner/Director” from your blueprint

MCP-ready because:

- MCP is increasingly the standard way to expose tools/services to agents cleanly

- You can keep the agent tool surface stable even if orchestrator changes later

CrewAI can still be used later as an “agent team simulator,” but for FAANG/MNC portfolio credibility, LangGraph-style graph orchestration + typed state + tool contracts reads more “production.” (This aligns with your “agent-ready spine” idea already present.)

### Phase 3 proposed pipeline steps (P19–P24)

P19 — State model (Pydantic) for LangGraph

- Shared state: intake, profile refs, job refs, shortlist refs, approvals, run_id

P20 — Agent contracts

- Each agent: inputs/outputs strictly typed, writes artifacts

P21 — Graph orchestration

- Nodes: Intake → Parse → JobUnderstand → Match → Generate → Validate → Approve → Export → Track → Analytics

P22 — Human approval nodes

- Any “blocked” or “low-confidence” path routes to approvals UI

P23 — Memory layer upgrade

- SQLite → Postgres optional

- Vector store persists

P24 — Evaluation harness

- Golden runs + regression tests on outputs (structure + policy compliance)

## 6) Phase 4 (Final): Product-grade engineering (CI/CD, Docker/K8s, Monitoring, Drift, MLOps)

Phase 4 Goal: Make it deployable, observable, and credible as a real product build.

This is exactly what your 12-week roadmap targets near the end (Docker, CI, MLflow, DVC, monitoring, evaluation).

### Phase 4 pipeline steps (P25–P32)

P25 — CI/CD hardening

- GitHub Actions: lint + unit + integration + golden runs

P26 — MLflow integration

- Track ranker configs, prompt versions, evaluation metrics

P27 — DVC integration

- Track sample datasets: resumes/jobs + golden outputs

P28 — Docker Compose full stack

- api + ui + vector store (and optionally db)

P29 — Kubernetes (minikube)

- manifests for api/ui

- ingress + configmaps/secrets

P30 — Monitoring

- structured logs + metrics endpoint

- Grafana dashboard snapshot

P31 — Drift/Evaluation

- Evidently reports: score distributions, input drift proxies

P32 — Release-quality demo runbook

- “Seminar-grade” scripted demo: blocked claim + approvals + export + audit + metrics

## 7) Free accounts + tools strategy (Phase 2 kickoff checklist)

You were right: Phase 2 should start with using what you already have free, then only create new accounts if needed.

### Priority order (least friction)

- Local-first (free, stable for class demos)

- embeddings: sentence-transformers locally

- vector db: Chroma/FAISS locally

- LLM: optional local (Ollama) OR minimal hosted usage

- Existing accounts

- GitHub Actions

- Hugging Face (if you already have it)

- Only then create new free-tier accounts

- OpenAI / Azure OpenAI (if you already have credits, great)

- Search API (Serper, etc.) only if needed for sourcing later

✅ For Phase 2, you can still run with paste-first job inputs and avoid scraping APIs entirely.

## 8) “Master truth” on artifacts: how new chats/tools should continue

If a new person/LLM takes over, they should follow this invariant:

- Everything is artifact-driven

- No step reads raw UI inputs directly if an artifact exists

- Every step writes outputs with timestamped filenames

- Guardrails + approval gates are enforced before export

That’s the CareerOS “enterprise spine.”

## 9) Where your current work sits right now (checkpoint)

✅ Phase 1 (P1–P12) is the deterministic end-to-end system.
✅ Phase 2 begins next: RAG + LLM grounding + hybrid scoring (P13+).
✅ Phase 3: real agent orchestration (LangGraph + MCP-ready).
✅ Phase 4: MLOps + CI/CD + Docker/K8s + Monitoring + Drift.

## 10) What to do next (no confusion version)

- Finish P12 tests + orchestration demo (since you said you implemented and will test today).

- Freeze Phase 1 by tagging a release: phase1-deterministic-spine.

- Start Phase 2 with P13 (vector store + embeddings), because that unlocks grounded LLM work without changing UI/UX yet.

- Only after P13–P18 are stable, introduce the agent framework (Phase 3).